### CASE STUDY TEMPLATE FOR Advanced Acrobat 5 f/x & Design

| Scenario |  |
| --- | --- |
| Background information on the business or organization involved. |  |
| Project requirements | - Create online Acrobat form for product ordering. - Create online Acrobat form for filing expenses. - Create standardized form data files. - Create workflow process incorporating new online materials with in-house materials. - Create user information attached to new materials. |
| Time frames | One month. Assuming a perfect world: - One week to collect information - One week to build information flow diagram and mock-ups. - One week for discussion and editing. - One week for field testing, creating user information, and final approvals. |
| Constraints | - Outputs must maintain branding. - Formats must maintain company standards. |
| Design issues | - Company has recognizable logo - Company has standard documents, would like to use the same layouts for these processes. |
| Objectives |  |
| What is the overall objective of the project? (May focus on the outputs, the inputs, or the workflows). Where applicable, describe the audience. |  |
| Outputs | - Acrobat form for product ordering. - Acrobat form for filing expenses. - Acrobat form data files. - User information document. |
| Inputs | - New information-capture forms for ordering, sales staff expenses. - New form data capture tool. |
| Workflows | Processes have been repetitious, duplicating information in a number of formats depending on user (sales, accounting, shipping, customer). |
| Audience | Field sales staff, varying degrees of computer literacy. Varying ages. |
| Workflow |  |
| Describe the approach that will be used to complete the project. |  |
| How will the work be organized to maximize efficiency, best use time and resources? | - Assemble present documents (some are digital, some paper) - Assemble branding materials (logos, color palette) - Interviews: sales; accounting; shipping; executive staffs. - Create information flow diagrams for current practices and proposed process. - Build mock-up of new documents. - Build mock-up of new data files. - Build mock-up of user information guide. |
| Signoff Process - Editing | - For input from all department heads, CEO, CTO: - Information flow diagrams on current practices - Information flow diagrams on proposed changes - Content and layout of mock-ups of new documents |
| Signoff Process - Collaboration | Approval from heads of sales, accounting and shipping on the respective document elements. |
| Signoff Process - Approval | Final approval from CEO and CTO. |
| Responsibilities |  |
| List the persons involved in the project, their responsibilities, and reporting relationships. |  |
| CEO | Responsible for final approval of project. Responsible for overseeing integration of these Acrobat materials into the new company workflow. |
| CTO | Responsible for integration of Acrobat materials into the new Internet-based corporate infrastructure. Responsible for support of the new systems. |
| Head of Sales | Responsible for communicating current field practices, evaluating how the new processes will work, and advising on information requirements of the field staff (training, user guide, etc.). |
| Head of Accounting | Responsible for defining information requirements, evaluating information input into forms, determining new processes. |
| Head of Shipping | Responsible for defining information requirements, evaluating information input into forms, determining new processes. |
| Inputs |  |
| Inventory of materials available from client. |  |
| What source materials are available? | - Currently the sales staff complete an order form manually, and fax it back to the head office. - Currently sales staff complete expense form manually, and mail it to the head office with attached receipts. |
| Will they require modifications? | Yes. - Current Order Form - simple forms, sales staff write in all materials - product name, number, price, volume, discounts, taxes, etc.; as well as customer information. - Current Expense Form - simple form, staff write in all personal information; expenses, not separated by type. |
| What materials will have to be created? | All. The currently available forms can be used as frame of reference. The current order form is available as a Word document. The current expense form has been used for some time, and a scanned copy is available. |
| Are there optional ways to create the required inputs? | No. |
| Are there specialized processes required? | Yes. The forms will have to use the company’s logo, color palette, slogan. The form elements will have to be designed. |
| Outputs (Deliverables) |  |
| Inventory of items required to complete project. |  |
| What formats and types are required? | - Create information flow diagrams for proposed process. - New forms - order form and expense form. - New form data input forms - customers, sales staff, products. - User information guide. |
| Are there optional ways to create the required outputs? | No. |
| Can the materials be repurposed if required? | Yes. Both forms being created can be reused as printed output. It is hoped in the next phase of the company’s development that an extranet component can be created for the customers to access the order form themselves and submit orders directly. It is also expected that the completed order forms will be printed as a permanent record of the order for the customer. |