## Slide 1: Report on a Practical Application of ASMs in Software Design
Egon Börger
Peter Päppinghaus
Joachim Schmid
The FALKO Project Siemens (Munich)
March 1998 - May 1999
Notes: <number>
<footer>
<header>
<date/time>

## Slide 2: Goal of „FALKO“
Main purpose of FALKO: Construct & validate timetables for
tram/sub-/railway lines
Timetables constructed offline from raw data which
  can be input manually via a GUI
  can be read in from files written in established formats
Validation done by simulation
  3 main components + 1 hidden discrete event simulation kernel controlling the simulation
Component modeling the railway process has been formally specified and designed using ASMs
  integrating an existing library for numerical computations (computing train velocities, trip times etc.) designed and hand coded conventionally

## Slide 3: Effort for Component „Railway Process Model“
Total Effort for Railway Process Model: 66 pw (person weeks)
Design Phase
  Requirement specification based on predecessor system, developed in meetings of the design team, documented by minutes of the meetings (4 persons 2 weeks)
  Design of 1st draft of executable ASM model (1 person 8 weeks)
  Several cycles of testing and debugging using the ASM Workbench (developed by Giuseppe Del Castillo as part of his Doctoral Thesis at University of Paderborn) (1 person 8 weeks + 1 person 11 weeks)
  Review of 2nd draft of ASM model by design team plus external reviewers (6 persons 1 week)
  Several cycles of improving, testing and debugging (2 persons 5 weeks)
Implementation Phase
  Development of ASM-SL to C++ Code Generator (developed by Joachim Schmid as part of his Doctoral Thesis at University of Ulm, 1 person 4 weeks)
  Specification and implementation of additional handwritten C++ code (1 person 2 weeks)
  Integration of FALKO system including testing and debugging (3 persons 3 weeks)
  Documentation of railway process model component (as collection of HTML documents with literate programming features, linked to ASM Workbench) and final polish (1 person 6 weeks)
Comparison: ca. 110% of estimated total effort for conventional software design

## Slide 4: Size of ASM Model and C++ Code for „Railway Process Model“
ASM Model (source of C++ code generation)
ca. 3 000 lines of ASM Workbench code
120 rules
315 functions and relations (240 functions, 75 relations)
  71 dynamic
  69 external
  59 static
  116 derived
C++ Code
ca. 9 000 lines of generated C++ Code
ca. 2 900 additional lines of handwritten C++ Code, consisting of
  ca. 400 lines wrapper code for interfacing to other components of FALKO
  ca. 2 500 lines low-level library code
Railway process model of prototypical predecessor system: ca. 20 000 lines of (handwritten) C++ code

## Slide 5: Experiences with Use of ASMs for Software Design
Experiences
Design
  Developers and reviewers had no problems to understand the formal specification (ASM model)
  Tests with ASM model uncovered, at an early stage, bugs also in other components of the package
Implementation
  Coherence of specification and implementation by seamless tool support
  Performance loss of generated code tolerable even for product quality code
Maintenance
  4 installations at Subway Vienna Operator since March 1999, 1 in daily use
  Customer reported no bugs so far
  2 bugs discovered in tests run by FALKO developers, temporary fixes for the 2 bugs (by handhacking the generated C++ code) later replaced by recompiling updated ASM model
Development Environment built-up, supporting seamless flow from spec to code

## Slide 6: References
References
Egon Börger, Peter Päppinghaus, Joachim Schmid: Report on a Practical Application of ASMs in Software Design
    In: Y. Gurevich et al.( Eds.): Abstract State Machines. Theory and Applications. Springer LNCS 1912, 2002, 361-366
Giuseppe Del Castillo: The ASM Workbench. A Tool Environment for Computer-Aided Analysis and Validation of Abstract State Machine Models
    Dissertation, Heinz Nixdorf Institut, Universität Paderborn, 2001, pp.iv + 212, ISBN 3 - 9311 466 – 82 – 5
J. Schmid: Compiling Abstract State Machines to C.
  In: Journal of Universal Computer Science 7 (11), 2001, 1069-1088